## Slide 1
Software
Project
Management
(SPM)

## Slide 2
Software Project Management (SPM) refers to the application of knowledge, skills, tools, and techniques to software projects to meet project requirements. It involves planning, scheduling, resource allocation, risk management, and monitoring to ensure the timely and cost-effective completion of a software project.

## Slide 3
Components of SPM
1. Planning:
Definition: Setting the project's objectives, defining the scope, estimating resources, and establishing timelines.
Example: Creating a project plan for developing a new e-commerce platform that outlines deadlines, task allocation, and estimated costs.
2. Scheduling:
Definition: Structuring tasks and activities over time.
Example: Using a Gantt chart to set deadlines for software modules like user login, shopping cart, and payment system.
3. Resource Management:
Definition: Allocating human, financial, and material resources effectively.
Example: Assigning 5 developers and 2 testers for a specific module based on their expertise.
4. Risk Management:
Definition: Identifying and mitigating risks that can affect project outcomes.
Example: Identifying a risk of developer turnover and planning to onboard a backup developer.

## Slide 4
5. Quality Management:
Definition: Ensuring the software meets specified standards and performs as expected.
Example: Conducting regular testing phases and code reviews to detect and fix issues early.
6. Communication Management:
Definition: Establishing clear and continuous communication among stakeholders.
Example: Weekly status meetings with the project team and client.
7. Change Management:
Definition: Handling any changes to the project scope or objectives.
Example: Managing a client's request to add a new feature after the project has started.

## Slide 5
Advantages of SPM
Better Resource Utilization: Efficiently allocates resources to maximize productivity.
Risk Mitigation: Identifies potential risks and establishes mitigation strategies early.
Budget Control: Tracks and controls project costs, reducing the risk of budget overruns.
Time Management: Structured scheduling helps meet deadlines and deliver projects on time.
Improved Communication: Ensures that stakeholders are always informed about project progress.

## Slide 6
Disadvantages of SPM
Complexity: Managing a large software project can be overwhelming due to its complexity.
High Initial Cost: Implementing SPM tools and hiring skilled project managers can be expensive.
Time-Consuming: Planning and documentation can delay the actual development phase.
Scope Creep: Difficulty managing frequent client-driven changes (scope creep) may cause delays or budget increases.

## Slide 7
Limitations of SPM
Inflexibility in Traditional Models: Methods like Waterfall are rigid and may not accommodate evolving requirements.
Uncertainty: Unforeseen changes (e.g., technological shifts) can make initial plans obsolete.
Dependence on Tools: Over-reliance on project management tools can cause issues if tools are not used properly.

## Slide 8
SPM Tools and Software
1. JIRA:
Description: A popular Agile project management tool used to track tasks, issues, and bugs.
Advantages: Excellent for Agile/Scrum projects; customizable workflows.
Disadvantages: Can be overwhelming for new users.
2. Microsoft Project:
Description: A comprehensive project management software used for creating schedules, assigning resources, and tracking progress.
Advantages: Widely used, integrates well with Microsoft tools.
Disadvantages: Expensive and complex for small teams.
3. Trello:
Description: A visual task management tool using boards and lists, ideal for Kanban.
Advantages: Simple, user-friendly, ideal for small teams.
Disadvantages: Limited for larger projects or complex scheduling.
4. Asana:
Description: A collaborative project management tool used to assign tasks, set deadlines, and track progress.
Advantages: Easy collaboration, intuitive interface.
Disadvantages: Lacks advanced project management features for large-scale projects.

## Slide 9
Importance of SPM
Achieves Project Objectives: Helps in delivering projects that meet client expectations and business goals.
Cost Efficiency: Ensures that the project stays within budget by careful planning and monitoring.
Time Efficiency: Reduces delays by managing schedules, resources, and risks efficiently.
Quality Assurance: Ensures that the software developed meets predefined standards through continuous testing.
Team Coordination: Facilitates better communication and coordination within the team.

## Slide 10
Tools and Techniques in SPM
1. Work Breakdown Structure (WBS):
Breaks down the project into smaller tasks for better management and scheduling.
2. Gantt Charts:
Visual representation of project schedules, showing the start and end dates for tasks.
3. Critical Path Method (CPM):
Identifies the sequence of crucial tasks to ensure the project is completed in the shortest time possible.
4. Agile:
Iterative development methodology that allows for flexibility and continuous customer collaboration.
5. Scrum:
Agile framework that breaks the project into small iterations called sprints, with regular feedback from stakeholders.
6. Kanban:
Visual management technique where tasks are organized on boards to track progress and identify bottlenecks.
7. Earned Value Management (EVM):
Technique used to measure project performance and progress in an objective manner.

## Slide 11
Examples of SPM
E-commerce Platform Development:
  Project scope includes building user registration, product catalog, and payment integration. Tasks are broken down, scheduled, and resources allocated using Gantt charts. Testing and user feedback are conducted in iterations.
Banking Software Upgrade:
  Risk management is critical as the software handles sensitive financial data. SPM helps allocate resources, monitor progress, and address risks such as potential security breaches.

## Slide 12
Project planning

## Slide 13
Project planning in software engineering involves defining the scope, objectives, tasks, timelines, resources, and risks of the software project. It sets the foundation for how the project will be executed and delivered.

## Slide 14
Key Elements of Project Planning:
Scope Definition: Clearly outlining the boundaries of the project, including the specific features and functionality the software will deliver.
Objectives: Setting clear, measurable goals that the project aims to achieve (e.g., deliver a web application that supports 10,000 users).
Task Breakdown: Dividing the project into smaller, manageable tasks (Work Breakdown Structure - WBS) that can be easily scheduled and tracked.
Time Estimation: Predicting the duration for each task and establishing deadlines.
Resource Allocation: Identifying the people, tools, and financial resources needed to complete the project.
Risk Management: Anticipating potential risks (e.g., technology issues, resource shortages) and devising strategies to mitigate them.
Scheduling: Creating a detailed timeline for when specific tasks and deliverables will be completed (e.g., using Gantt charts).

## Slide 15
Tools for Project Planning:
Microsoft Project: A tool used for scheduling and resource management.
JIRA: Ideal for Agile teams to plan sprints and track issues.
Trello: A simpler Kanban-based tool for visualizing tasks and timelines.
Gantt Charts: Visual tools used to map tasks over a timeline and show dependencies.

## Slide 16
Project Control

## Slide 17
Project control refers to the ongoing monitoring and management of the project to ensure it stays on track and meets its planned objectives. It involves tracking performance, identifying deviations, and implementing corrective measures.

## Slide 18
Key Aspects of Project Control:
Progress Tracking: Regularly reviewing the project's status compared to the original plan. This includes tracking completed tasks, resource usage, and milestones achieved.
Performance Measurement: Using metrics like Earned Value Management (EVM) to measure actual performance against planned performance (e.g., tracking cost performance and schedule performance).
Issue Tracking: Monitoring and addressing problems that arise during development (e.g., bugs, scope changes).
Risk Management: Continuously reassessing risks and implementing new mitigation strategies as the project evolves.
Budget Control: Ensuring the project remains within budget by comparing actual expenses against planned costs.
Change Control: Managing changes in scope, resources, or timelines. This includes documenting and approving any changes before implementing them.
Quality Assurance (QA): Continuously testing and reviewing the software to ensure it meets the required quality standards.

## Slide 19
Tools for Project Control:
JIRA: Tracks progress, issues, and risks in real-time for Agile projects.
MS Project: Monitors performance using visual tools like Gantt charts.
Asana: Offers task tracking and reporting features for team collaboration.
Earned Value Analysis (EVA): Measures project performance in terms of cost and schedule.

## Slide 20
Importance of Project Planning and Control
Ensures On-time Delivery: Planning sets clear schedules, and control ensures adherence to timelines.
Cost Management: By planning budgets and controlling expenditures, projects stay within financial constraints.
Risk Reduction: Early risk identification and continuous monitoring prevent issues from derailing the project.
Quality Assurance: Control ensures the project delivers a product that meets the required standards and client expectations.

## Slide 21
Example:
A software company developing a mobile app:
Planning: They define the project scope (features like user login, product catalog), estimate the timeline (3 months), and allocate resources (5 developers).
Control: As the project progresses, they track tasks in JIRA, monitor risks (e.g., integration challenges), and ensure the project stays within the $50,000 budget.